AI Calling Platform

Phase-by-Phase Breakdown

Coding Complexity + Rate-Limit Risk Rating per Phase

# What We're Building

An AI calling SaaS platform built around Vapi.ai or Retell.ai. We wrap the API — we don't build the call engine from scratch. This cuts complexity in half.

Core Modules:

AI Call Engine — Vapi.ai or Retell.ai (wrapper only, not built from scratch)

Lead & Campaign Manager — CSV upload, segmentation, scheduling

Script / Prompt Builder — Branching logic stored as JSON

Call Results Dashboard — Analytics, transcripts, performance tracking

Queue System — BullMQ + Redis for safe, rate-limited call scheduling

Tech Stack: Next.js · Tailwind CSS · Node.js · PostgreSQL + Prisma · BullMQ + Redis · Vapi.ai / Retell.ai · Vercel + Railway

# Overall Project Rating

Overall Complexity:  7 / 10

Solo Build Estimate:  6–8 weeks

Only Real Risk Zone:  Phase 4 — Queue + Scheduler

# Phase Breakdown

───────────────────────────────────────────────────────

Phase 1 — Foundation

Coding Heavy: 3 / 10    |    Rate Limit Risk: 0 / 10  ✅ SAFE

Auth, DB schema, Next.js shell. Boilerplate stuff. Fast to spin up. Zero external APIs touched.

Deliverable: Working app shell with login, database connected, basic layout.

───────────────────────────────────────────────────────

Phase 2 — Lead Manager

Coding Heavy: 4 / 10    |    Rate Limit Risk: 1 / 10  ✅ SAFE

CSV upload, contact storage, campaign CRUD. Just DB writes — no external API calls.

Deliverable: Upload contacts, create campaigns, segment leads.

───────────────────────────────────────────────────────

Phase 3 — Script Builder

Coding Heavy: 6 / 10    |    Rate Limit Risk: 1 / 10  ✅ SAFE

Branching logic UI, JSON storage, Vapi/Retell prompt mapping. Storing JSON only — no live API calls yet.

Deliverable: Build call scripts with branching logic, save as JSON, map to Vapi/Retell format.

───────────────────────────────────────────────────────

Phase 4 — Queue + Scheduler

Coding Heavy: 8 / 10    |    Rate Limit Risk: 8 / 10  ⚠️ HIGHEST RISK

BullMQ + Redis, rate limiter config, job retries, failure handling, webhook idempotency. Most moving parts. Most likely place for bugs to hide.

⚠️  Key Rule: Lock in BullMQ rate limiter BEFORE any Vapi/Retell production calls. Misconfigured = 429s, dropped calls, wasted credits.

Deliverable: Fully rate-limited call scheduling queue. Calls fire safely within API limits.

───────────────────────────────────────────────────────

Phase 5 — Results Dashboard

Coding Heavy: 5 / 10    |    Rate Limit Risk: 3 / 10  🟡 LOW-MEDIUM

Webhook receiver + transcript storage + analytics/charts. Passive receiving. Main risk is duplicate event handling.

Deliverable: Dashboard showing call outcomes, transcripts, conversion rates, performance tracking.

───────────────────────────────────────────────────────

Phase 6 — Deploy + Polish

Coding Heavy: 4 / 10    |    Rate Limit Risk: 0 / 10  ✅ SAFE

Vercel + Railway, env vars, CI/CD, error monitoring. Infrastructure only. No API risk.

Deliverable: Live production app. Deployed. Monitored. Ready to sell.

───────────────────────────────────────────────────────

# Rate Limit Strategy Summary

Phases 1–3: Zero rate limit exposure. Build and test freely.

Phase 4: BullMQ has built-in rate limiter (limiter: { max: X, duration: Y }) — configure it to match Vapi/Retell's documented limits BEFORE going live.

Phase 5: Webhook handling needs idempotency keys to prevent duplicate event processing.

Phase 6: Infrastructure only. Zero risk.

Why phase by phase is the right call: By the time we hit Phase 4 (the risky phase), the entire foundation is rock solid. We test the queue in sandbox mode before ever touching production credits. No surprises. No wasted money.

Say the word and we kick off Phase 1.

Foundation first. Empire second. 👑

⚡ Built by MelAI for Melanie Elver